THIRD-PARTY INSPECTION BODY ESCALATION AND PROJECT EXCLUSION PROCEDURE

Dubai and Abu Dhabi Crane Projects

| Document control | Detail |
| --- | --- |
| Status | Controlled working procedure — adapt to contract, procurement policy, authority permit conditions and legal review before adoption. |
| Scope | Third-party inspection bodies providing or proposing crane examination, testing, load/proof testing, NDT or certificates. |
| Purpose | Contain safety/certification risk; determine corrective action; apply fair, evidence-based project suspension or exclusion; and refer material concerns through the correct authority pathway. |
| Definition of “blacklisting” | This procedure uses the controlled term **project/vendor exclusion**: an internal, time-bound procurement/approved-provider restriction. It is not a finding of legal wrongdoing or a regulatory sanction. Only an authorised public body can take a regulatory enforcement decision. |
| Non-negotiable principles | Life safety, evidence integrity, confidentiality, proportionality, non-retaliation, right to respond, documented decision, conflict-of-interest control and no public disclosure unless required or authorised. |

| Critical safety and fairness control | Immediately suspend reliance on a suspect certificate or unsafe inspection outcome where safety credibility is in doubt. However, do not publish allegations, label an organisation “blacklisted,” notify unrelated parties or treat an internal exclusion as a regulatory finding. Preserve evidence, give the provider a clear written notice and response opportunity, use an impartial decision panel, and escalate to the competent authority only through the verified project route. |
| --- | --- |

# 1. Triggers and Initial Classification

| Class | Examples | Immediate project action |
| --- | --- | --- |
| A — Critical integrity/safety | Suspected forged/altered certificate; false accreditation/scope claim; unauthorised signatory; failed/unsafe crane passed; material falsification; use while accreditation/authority approval is suspended; imminent danger. | Stop/hold affected crane and certificates; quarantine evidence; appoint independent replacement; escalate urgently to project leadership, HSE, authority route and emergency services if safety event. |
| B — Major capability/non-compliance | Scope does not cover tower crane/test; expired accreditation; no valid calibration; material certificate mismatch; repeated missed defects; conflict unmanaged. | Suspend new appointments and affected certificates pending fact review; controlled CAPA or replacement provider. |
| C — Material documentation/process | Incomplete report, late record, unclear evidence, minor scope ambiguity with no immediate danger. | Hold final acceptance; issue corrective-action notice; time-bound review. |
| D — Minor observation | Formatting or isolated administrative issue with credible evidence. | Correct and trend; do not exclude unless repeated/escalated. |

# 2. Escalation Workflow

| Step | Control | Owner | Evidence |
| --- | --- | --- | --- |
| 1. Intake and preserve | Open a case; protect life; stop affected use; preserve certificate/report, provider submissions, screenshots, work orders, equipment IDs, alarms, emails and witnesses. | HSE / Crane Supervisor | Case ID and evidence index. |
| 2. Triage | Classify A–D; identify affected cranes, certificates, sites, providers, public/aviation interfaces and immediate hold requirements. | HSE Manager / Appointed Person | Triage record and containment decision. |
| 3. Containment | Suspend certificate reliance; tag affected crane/equipment; prohibit provider from new work pending review; appoint independent replacement where required. | Project Manager / Procurement | Hold notice, quarantine log and replacement plan. |
| 4. Provider notice | Issue factual notice of concerns, evidence requested, interim status, response deadline and no-retaliation/confidentiality requirement. | Procurement / Legal / HSE | Written notice and proof of receipt. |
| 5. Fact review | Independently verify accreditation/scope, signatory, calibration, actual test method, certificate/crane identity, authority acceptance and prior findings. | Independent reviewer / Technical panel | Verification matrix and conflict declarations. |
| 6. Referral decision | Use authority matrix to decide whether DMT/ADM, Dubai authority/free zone, EIAC, Police/Civil Defence or client/developer notification is triggered. | Project Director / HSE / Legal | Notification decision log and submission reference. |
| 7. Corrective action | Review provider CAPA, root cause, affected certificates, reinspection/retest and replacement plan. | Technical panel | CAPA verification record. |
| 8. Decision | Release with conditions, maintain suspension, project/vendor exclusion or refer to procurement/legal/authority decision. | Decision panel | Signed decision and reasons. |
| 9. Reapproval/closure | Only restore provider after conditions, independent verification and authority/client acceptance where needed. | Procurement / HSE | Closure/reapproval record. |

# 3. Authority and External Referral Boundaries

EIAC is the official governmental accreditation body for inspection bodies and provides a contact route with complaints/suggestions and appeals options. [1] EIAC referral is appropriate for evidence concerning accreditation status, use of EIAC accreditation symbols, scope, competence, impartiality or accreditation-related misrepresentation. It does not replace the project’s obligation to notify the authority that issued the crane permit/NOC or the authority responsible for a safety event. Abu Dhabi’s published approved-inspection-body list is dated 2021; it must be treated as a historical reference and revalidated directly with the current DMT/ADM/project authority route. [2]

| Situation | External route to assess | Minimum referral content |
| --- | --- | --- |
| Immediate danger, false safety pass or serious crane event | Emergency services, Police/Civil Defence and current municipality/SRA/project permit contact; do not delay life-safety actions. | Facts, location, crane ID/configuration, certificate/report details, current isolation, persons/property exposed and contact lead. |
| Accreditation/scope/symbol/signatory concern | EIAC Inspection Bodies Accreditation Department / official contact route. [1] | Provider legal name, accreditation number/scope, contested document, factual discrepancy, evidence index and project contact. |
| Abu Dhabi provider/certificate concern | Current DMT/ADM/project permit/HSE contact; verify whether concerned SRA/ADPHC path applies to an incident. | Permit/site reference, provider, scope, affected crane/certificates, containment and independent review status. |
| Dubai or special-zone concern | Current Dubai Municipality/DCAA/Civil Defence/free-zone/port/developer contact as stated in project NOC/permit. | Same factual pack; retain portal/email/telephone reference and instructions received. |
| Contract/procurement dispute | Client procurement/legal route; do not submit unsubstantiated allegations to external parties. | Contract reference, process record, notice/response, evidence and proposed internal action. |

# 4. Project Suspension, Conditional Approval and Exclusion

| Decision | Use when | Authorisation / safeguards |
| --- | --- | --- |
| Conditional approval | Documentation/process issue is closed through limited, verified CAPA and no safety/certificate reliance concern remains. | Time-bound CAPA, defined scope, enhanced audit, no conflict and written acceptance. |
| Temporary suspension | Scope/status/certificate/test credibility is unresolved or material; new work/certificate acceptance must stop. | Immediate written interim notice; evidence review; provider response opportunity; case review date. |
| Project/vendor exclusion | Evidence supports serious/repeated failure, refusal to cooperate, unresolved critical issue, falsification concern, or unacceptable risk after fair process. | Decision panel/procurement/legal approval; defined scope/sites/duration; factual reasons; confidentiality; appeal/review route; no public label. |
| Regulatory referral | Evidence suggests accreditation/authority/serious-safety issue outside project power. | Use verified authority route; retain submission record; cooperate without directing regulatory outcome. |

# 5. Fair-Process and Communication Controls

| Control | Requirement |
| --- | --- |
| Conflict control | Panel members declare conflicts; someone involved in the original award/audit does not solely decide the case. |
| Provider response | Notice identifies facts, documents and interim action; reasonable response period unless immediate safety requires urgent containment. |
| Evidence standard | Decision record distinguishes verified facts, provider response, unresolved issues and risk-based rationale. |
| Confidentiality | Share only with need-to-know project/authority parties; do not disclose commercially sensitive or personal data beyond necessity. |
| No defamation/publicity | No public announcement or broad email naming the provider as “blacklisted” without authority/legal direction. Use internal controlled wording. |
| Appeal/review | Provide internal review route and decision review date; external authority appeal rights are separate. |

# 6. Reapproval Conditions

| Condition | Evidence required |
| --- | --- |
| Accreditation/scope restored/confirmed | Official verification and current scope/acceptance evidence. |
| People and instruments | Named signatory/inspector competence and current calibration/traceability reverified. |
| Affected certificates | Independent re-examination/retest/replacement certificates for affected cranes as required. |
| Root cause/CAPA | Completed actions, effectiveness review and no recurring critical failure. |
| Authority/client acceptance | Written confirmation where permit/NOC/approved-list/client rules require. |
| Panel release | Written reapproval scope, duration and monitoring plan. |

# References

| Ref. | Source |
| --- | --- |
| [1] | EIAC — About/Inspection Bodies/Contact: https://eiac.gov.ae/about-us/ ; https://eiac.gov.ae/services/inspection-bodies/ ; https://eiac.gov.ae/contact-us/ |
| [2] | DMT/ADM — Approved Third Party Inspection Companies list (published 2021; validate current status directly): https://www.dmt.gov.ae/adm/-/media/Project/DMT/ADM/AboutUs/EHS/Circulars/approved%20Third%20Party%20Inspection%20Companies-English-Updated19April2021 |
| [3] | MoIAT/ENAS ETR 06 — Lifting Equipment Inspection Bodies: https://moiat.gov.ae/-/media/site/moiat/microsite/enas/publications/technical-requirements/etr-06-for-lifting-equipment-inspection-bodies_rev0.ashx |
| [4] | Current Dubai/Abu Dhabi municipality, free-zone, developer, port, aviation, Civil Defence, contract and permit/NOC requirements. |